Prepared by

The Service Edit

Website Rebuild &

Digital Strategy

Proposal

| Prepared for CVBS Australia Conference Venues & Booking Services conferencevenues.com.au | Date March 2026 Proposal reference TSE-CVBS-2026-01 |
| --- | --- |

This proposal outlines a complete digital rebuild strategy for conferencevenues.com.au — including a new Framer website, Klaviyo email flows, an AI-powered brief builder, and an ongoing growth retainer.

Executive Summary

CVBS has been Australia's most trusted venue finding service since 1989. The business has 35 years of client relationships, independently verified rates, and a model that is genuinely superior to every digital alternative — but the current website does not reflect any of this.

This proposal covers a complete digital transformation: a new high-performance Framer website, full email marketing automation in Klaviyo, and an AI-powered brief builder. The goal is a digital presence that matches the quality of the service.

| The opportunity | The solution | The outcome |
| --- | --- | --- |
| A website that undersells a 35-year business No SEO presence for high-intent keywords No brief capture or email automation No conversion path from EDM to brief | New Framer site — 12 pages, fully optimised Klaviyo welcome, post-brief & win-back flows AI-powered brief builder widget Conference Offers page + EDM landing system | Qualified leads captured and nurtured Offers EDMs with a proper landing page SEO traffic from destination + intent keywords A digital presence that matches the service |

Scope of Work

The full engagement covers five workstreams delivered across a 90-day build period.

01  New Framer Website

A complete rebuild of conferencevenues.com.au in Framer — designed to convert first-time visitors into brief submissions and rank for high-intent venue finding keywords.

| Pages delivered | 12 pages — full specifications below |
| --- | --- |
| Homepage | Two-column hero with inline brief form, trust strip, stats bar, process steps, services, destinations, about strip, testimonials, current offers strip |
| Submit a Brief | 4-step multi-stage brief form with sidebar context, confirmation screen, Tally.so integration |
| How It Works | Full process walkthrough, CVBS vs alternatives comparison table, objection-handling FAQ |
| Services | 4 service blocks with alternating photo/text layout |
| About | Team profiles, founding story, timeline, independence section, testimonials |
| Results | 3 detailed case studies, full testimonial grid, sectors served, venue partner quotes |
| Conference Offers | Featured offer hero, filterable offer cards, EDM subscriber signup form |
| How We're Paid | Full transparency page — model explanation, myth vs fact, proof section |
| Destinations Index | 12-destination grid with photo cards |
| Sydney (destination template) | Full destination page — hero, venue types, featured venues, area guide, FAQ, sidebar brief form |
| Blog / Article template | Full article layout with sidebar, related articles, inline CTA |
| 404 / Thank you pages | Error page, brief submission confirmation |

02  Email Marketing — Klaviyo

Full email automation setup in Klaviyo covering the complete client lifecycle.

| Flow | Emails | Purpose |
| --- | --- | --- |
| Welcome series | 5 emails | Onboards new subscribers, builds trust, introduces the free service model |
| Brief submitted | 3 emails | Confirms receipt, sets 24–48hr expectation, follows up if no reply |
| Post-event / post-purchase | 3 emails | Requests review, invites for next event, referral ask |
| Win-back | 3 emails | Re-engages clients who haven't submitted a brief in 6–12 months |
| Offers EDM | Monthly template | Monthly venue deals — designed to drive clicks to the Offers page |
| Conference tips nurture | 3 emails | Educational sequence for cold subscribers — drives trust and brief submissions |

03  AI Brief Builder

An AI-powered widget embedded in the Submit a Brief page — guides users through their brief conversationally, reducing drop-off and improving brief quality. Built on the Anthropic API and embedded via Tally.so or a custom Framer component.

04  SEO & Technical Foundation

Schema markup (LocalBusiness, FAQPage, AggregateRating), GA4 + Search Console + Microsoft Clarity setup, 301 redirects from current site, Google Business Profile optimisation, and 5 destination page templates for Melbourne, Brisbane, Gold Coast, Canberra and Hunter Valley.

05  CRM & Pipeline

HubSpot Free CRM setup with brief-to-client pipeline, Tally.so to HubSpot integration, basic deal stage automation, and a simple reporting dashboard for Karen and Anthony.

Investment

The Service Edit offers three engagement options — from a focused website rebuild through to a fully integrated digital system with ongoing support.

|  | Foundation Website rebuild only | Full Build Recommended | Full Build + Strategy Complete system |
| --- | --- | --- | --- |
| One-time fee | $4,800 + GST | $7,500 + GST | $9,500 + GST |
| New Framer website — 12 pages | ✓ | ✓ | ✓ |
| Design system & brand implementation | ✓ | ✓ | ✓ |
| Submit a Brief form (Tally.so) | ✓ | ✓ | ✓ |
| GA4 + Search Console + Clarity | ✓ | ✓ | ✓ |
| 301 redirects from current site | ✓ | ✓ | ✓ |
| SEO schema markup (5 types) | — | ✓ | ✓ |
| Klaviyo email flows (17 emails) | — | ✓ | ✓ |
| HubSpot CRM + pipeline setup | — | ✓ | ✓ |
| 5 additional destination pages | — | ✓ | ✓ |
| AI Brief Builder widget | — | — | ✓ |
| 90-day content & SEO roadmap | — | — | ✓ |
| 2 blog articles written | — | — | ✓ |
| Monthly reporting dashboard | — | — | ✓ |

Monthly Retainer — Ongoing Support

Following the initial build, The Service Edit offers ongoing support to grow, maintain and optimise the site and email program.

|  | Maintenance Keep the site running | Growth Partner Recommended |
| --- | --- | --- |
| Monthly fee | $750 /month + GST | $1,500 /month + GST |
| Site updates & content changes | ✓ | ✓ |
| Offers page updates (monthly) | ✓ | ✓ |
| Technical monitoring & fixes | ✓ | ✓ |
| Monthly EDM production (Klaviyo) | — | ✓ |
| 1 new destination page per quarter | — | ✓ |
| 1 blog article per month | — | ✓ |
| SEO monitoring & reporting | — | ✓ |
| Quarterly strategy review | — | ✓ |

Payment terms 50% deposit on project commencement · 50% on site launch 3-month minimum retainer commitment. Retainer invoiced monthly in advance. All prices are in AUD and exclude GST.

90-Day Delivery Timeline

The full build is delivered across three phases. Each phase has a defined deliverable set and a client review checkpoint.

| Phase | Timeline | Deliverables |
| --- | --- | --- |
| 01 | Days 1–30 Launch | New Framer site live with homepage, How It Works, About, 4 service pages, 5 destination pages, Submit a Brief, Results, 2 blog articles · GA4 / Search Console / Clarity · HubSpot + Tally.so setup · 301 redirects |
| 02 | Days 31–60 Growth | Remaining destination pages · 4 blog articles · Klaviyo welcome + post-brief + win-back flows · 2 case studies · FAQ schema · Google Reviews campaign target: 15+ reviews · LinkedIn 2x/week |
| 03 | Days 61–90 Optimise | AI Brief Builder widget live · Heatmap review + UX improvements · A/B hero test · 2 more case studies · Email nurture sequence · Retargeting pixel · Quarterly strategy review |

Why The Service Edit

The Service Edit is a boutique digital consultancy specialising in AI systems and digital services for independent hospitality and events businesses. This engagement has been built from the ground up for CVBS — not adapted from a generic agency template.

| Hospitality & events expertise We understand the venue finding model, how EAs and PAs think, and what drives brief submissions from corporate event coordinators. | Boutique & accountable You deal with one operator throughout. No junior staff, no handoffs, no account managers between you and the work. |
| --- | --- |
| Framer + Klaviyo + AI stack Our delivery stack — Framer, Klaviyo, Anthropic API, Make — is purpose-built for fast, high-quality builds that operators can manage themselves. | Strategy first, build second Every deliverable in this proposal was shaped by a full competitive audit, positioning analysis and 90-day roadmap developed specifically for CVBS. |

Existing work delivered for CVBS Prior to this proposal, The Service Edit has already delivered: - Full competitive audit — iVvy, Conference Resources, VenueNow, Cvent - Positioning strategy and brand messaging framework - Complete 12-page website mockup set (HTML) with real photography - Conference Offers page with EDM subscriber capture - Transparent pricing and 90-day roadmap

Next Steps

To move forward, the process is straightforward.

| 1 | Select your preferred package (Foundation, Full Build, or Full Build + Strategy) |
| --- | --- |
| 2 | Confirm your preferred retainer level (Maintenance or Growth Partner) |
| 3 | The Service Edit will issue a formal agreement and invoice for the 50% deposit |
| 4 | Kick-off call within 3 business days of deposit receipt |
| 5 | Phase 1 deliverables begin immediately — site live within 30 days |

| Get in touch Mel — The Service Edit theserviceedit.com.au | This proposal is valid for 30 days from the date of issue. All prices are in AUD and exclude GST. Standard payment terms apply. |
| --- | --- |